## Slide 1
Lorem Ipsum Lorem Ipsum
1
Copyright © 2025 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Azure DevOps Services – Boards
Presented By: Ruturaj Kharde & Lokesh Abhichandani
www.cybage.com

## Slide 2
Agenda
Introduction
Azure DevOps Walkthrough
Work Items & Types
Process Templates
Access Management
Project Planning
Traceability via Link Types
Backlog and Task Management
Analytics and Reporting
Alerts and Notifications
GenAI Tool Integration – Copilot4DevOps

## Slide 3
Azure DevOps Introduction
Microsoft product used for Application Lifecycle Management
Supports End-to-End Application Lifecycle
  Azure Boards – Tracks work with Kanban boards, backlogs, sprints, and dashboards
  Azure Repos – Source Code Management
  Azure Pipelines – Automates build, test, and deployment with CI/CD pipelines
  Azure Test Plans – Manages manual and exploratory testing for quality assurance
  Azure Wiki – Documentation space for teams to create, share, and collaborate
  Azure Artifacts – Hosts and shares packages (NuGet, NPM, Maven, etc.) across teams
Azure DevOps Server and Services (on-premise & Cloud)
Notes: Rephrase first point : Application Lifecycle Management view
- Microsoft Product(VSTO , azure DevOps)
End-to-End ALM implementation add the services
Provides project management, requirements management, source control, automated builds(CI), automated deployment, testing and reporting capabilities

## Slide 4
Organization and projects can be added to support different business units/requirements
Organization – Business boundary
Project – Product / Delivery boundary
Team – Specialized resources of their area
Azure DevOps Walkthrough

## Slide 5
Work Items & Types
Work items are trackable units of work in progress
  Epic - A large business goal or initiative
  Feature - A key capability of business goal
  Story / Requirement / Backlog Item – Deliverables
  Task -The actual to-do work
  Bug / Issue - Fix something that’s broken
Notes: Demo -: L : gathering req using WI , defin in a WI using diff fields).

## Slide 6
Process Templates
Building blocks of the work item tracking system
Type of Process templates
  Basic
  Scrum
  Agile
  CMMI
Notes: Add one agile diagram
3. L : Customization for Templates (backlog level), customization on WI – state transition , fields and values : Demo

## Slide 7
Access Management
Organization settings (user , access level)
Projects settings ( permissions)
Team settings

## Slide 8
Project Planning
Define Area(scope)
Create Iterations (sprints)
Set resource capacity

## Slide 9
Traceability via Link Types
Work Item Type
Hyperlink
Notes: Add diagrams : Link Types Reference Guide - Azure Boards | Microsoft Learn
Work link type: Links work items including select test case management work items
Hyperlink: Connects a work item to any URL or network share
External link type: Connects a work item to an external object, such as a code object, build, or wiki page
Remote work link type: Connects work items that are defined in different organizations
GitHub link type: Connects a work item to a GitHub repository commit, issue, or pull request.

## Slide 10
External Link Type
GitHub Link Type
Traceability via Link Types
Notes: Add diagrams : Link Types Reference Guide - Azure Boards | Microsoft Learn
Work link type: Links work items including select test case management work items
Hyperlink: Connects a work item to any URL or network share
External link type: Connects a work item to an external object, such as a code object, build, or wiki page
Remote work link type: Connects work items that are defined in different organizations
GitHub link type: Connects a work item to a GitHub repository commit, issue, or pull request.

## Slide 11
Backlog and Task Management
Product Backlog
Sprint Backlog & Taskboard
Work Item Import/ Export
Storyboarding
Notes: for laterals and PM : Customizing columns, swimlanes , WIP and card styles

## Slide 12
Analytics and Reporting
Queries and Charts
Dashboard and Widgets
KPIs & Metrics -
Delivery Plans
Notes: Catalog of Out Of Box widgets you can add to a dashboard - Azure DevOps | Microsoft Learn
Sprint Burn up- down - user story
Sprint velocity
CFD
Lead/cycle time

## Slide 13
Alerts and Notifications
Work Item - Follow up & Discussion
Notifications
Notes: Best practices and reference link

## Slide 14
GenAI Tool Integration – Copilot4DevOps
AI assistant that helps developer and DevOps teams work faster
Notes: Best practices and reference link

## Slide 15
Best Practices for Teams/Individual
Naming conventions for work items
Linking code commits and pull requests to work items
Common pitfalls to avoid
Notes: Ask gpt

## Slide 16
https://learn.microsoft.com/en-in/azure/devops/boards/?view=azure-devops
References

## Slide 17
Raise Helpdesk Ticket for help related to ALM tools & services
Step 01

## Slide 18
Step 02
Step 03

## Slide 20
Lorem Ipsum Lorem Ipsum
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Thank You!
www.cybage.com